## Slide 1
STRATEGY PROPOSAL · CONFIDENTIAL
Marlin Moodley
Digital Insurance Platform
“One conversation. Every policy. Every channel.”
The R1m Launch Edition — quote journeys live on web, app and WhatsApp in 12 weeks.
PREPARED FOR Marlin Moodley — Senior Executive Financial Advisor
PREPARED BY Move Digital · August 2026
Notes: Open with the tagline. Frame: this is not a website project — it is moving the practice from "email and wait" to an intelligent quote platform, live in one quarter, for under R1 million.

## Slide 2
WHERE WE ARE TODAY
Every quote is an email — and a wait
Manual quoting
Each request is emailed to 3–6 insurers, chased by hand, re-keyed into comparisons. Days pass before the client sees numbers.
No conversational channel
No WhatsApp presence at all — in the market where WhatsApp is the dominant customer channel (±29m South Africans).
A capacity ceiling
Growth is bounded by one inbox and one calendar. Trusted advice since 2004 — but it cannot scale as-is.
TODAY
Enquiry → email trail → wait days → hand-built comparison → paper-heavy onboarding
TOMORROW
One conversation on any channel → quotes from every connected insurer in minutes → advisor advises from a complete file → digital onboarding & servicing
Quick wins already identified: fix broken contact paths, publish compliance pages, add WhatsApp click-to-chat — shipped in week one.
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 2
Notes: Acknowledge the strengths first: 20 years of advisory trust, broad product set. The constraint is operational: email-based quoting and no conversational channel. The site audit found immediate quick wins we ship in week one.

## Slide 3
WHY NOW
The market is wide open — and moving
R50.4trn
SA life & disability cover gap — widening 12.5% a year (ASISA, 2025)
±29m
South Africans on WhatsApp — the country’s most-used platform
R154bn
Non-life insurance revenue FY2024, up 9.8% (KPMG survey)
<7 min
1Life’s 2026 WhatsApp journey: quote to active policy
Insurance moved into WhatsApp
1Life, MTN×Sanlam and Sanlam self-service set the conversational bar for every product line.
The APIs opened
Nedbank publishes a short-term insurance API; Root, Genasys and Brolink expose hundreds of quote-and-policy endpoints.
Digital models are proven
Naked ($17m, IFC-led) and Pineapple (R400m) validated digital distribution — advice-led intermediaries are the open gap.
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 3
Notes: Three signals converge: customers live in conversational channels, the rails now exist via APIs, and capital has validated digital insurance in SA. Direct insurtechs sell one balance sheet; aggregators sell leads. An FSP-backed platform can compare the market AND advise.

## Slide 4
THE VISION
One platform. Three doors in.
Customers meet a single Marlin Moodley experience on the channel they prefer. Underneath, one shared core orchestrates insurers, documents and compliance.
CUSTOMER CHANNELS
Website / PWA · App (installed PWA) · WhatsApp · Human advisor in the loop
ONE CONVERSATIONAL JOURNEY
Needs analysis → quote → follow-up — designed once, rendered on every channel
CORE PLATFORM
Client records & consent · Quote cases & SLAs · Document vault · CRM advisor workspace
INSURER CONNECTIVITY
Tier A real-time APIs · Tier B platform quotes · Tier C automated email workflow
AI assists — explains, gathers, compares, prepares. The licensed advisor advises. Always.
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 4
Notes: The key architectural idea: we do not build three products. One journey, one core, three doors in. A client can start on WhatsApp and finish with the advisor without repeating themselves. AI operates inside FAIS/POPIA guardrails; advice stays human.

## Slide 5
THE PROPOSAL
The Launch Edition
R850k – R1m
TOTAL BUILD INVESTMENT
12 weeks
FROM KICK-OFF TO LIVE
3 channels
WEB · APP · WHATSAPP
Real-time comparative short-term quotes via an established broker admin platform
Automated life-quote workflow with tracked status — no more email-and-wait
CRM advisor workspace with document vault, consent and full FAIS record-keeping
Run cost from launch: R40k–R80k per month
Phase 2 — native app, AI agent suite, custom Customer 360, predictive analytics — is scoped and priced on real launch data.
Notes: The headline: under R1 million, live in a quarter, all three channels. Emphasise that Phase 2 is deliberately unpriced — the bigger platform gets scoped on measured conversion data, not projections. That protects the client from over-committing.

## Slide 6
HOW R1M IS POSSIBLE
Four deliberate scope decisions
1 · The PWA is the app
One installable Progressive Web App — home-screen icon, push notifications — delivers “web” and “app” from one codebase. Optional app-store wrapper ±R60k–R100k; native app is Phase 2.
2 · One journey, rendered twice
Needs capture → quote → follow-up is designed once as a conversational flow, delivered on web/PWA and WhatsApp. No per-channel builds, no divergent logic.
3 · Ride an existing quote backbone
No custom orchestration engine yet. One broker admin platform (Brolink / OWLS / Genasys) supplies real-time short-term quotes; life runs on the automated workflow with tracked status.
4 · Configure the back office
An off-the-shelf CRM is the advisor workspace — pipeline, cases, WhatsApp inbox on the client record — with documents in an encrypted cloud vault surfaced through it.
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 6
Notes: This is the answer to "why can others not do it for this price": most agencies build three products and a custom back office. We make four disciplined scope calls and spend the budget on what differentiates — the journey and the quote plumbing.

## Slide 7
REAL-TIME QUOTES
Three tiers. One experience.
A
Real-time API
Instant comparative quotes in minutes
Nedbank API · Root · Genasys · Brolink Websure
LIVE AT LAUNCH (SHORT-TERM)
B
Digital / platform
Near-real-time — “expect quotes within X hours,” tracked live
OWLS · Cardinal · SSP admin platforms
VIA ADMIN PLATFORM
C
Email / portal only
Automated workflow — structured request sent, chased and parsed automatically
Santam · Old Mutual · Hollard · Discovery · life houses
REPLACES MANUAL EMAIL ON DAY ONE
The customer sees one experience; the platform handles the complexity underneath. As insurers modernise, they move up a tier — with no customer-facing change.
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 7
Notes: The most important strategic decision: launch never waits for the slowest insurer. Verified August 2026: Nedbank publishes a short-term API; Root, Genasys, Brolink expose quote endpoints; the traditional majors are portal-only — handled by automated workflow that already saves hours daily.

## Slide 8
TRUST
Compliance is designed in, not bolted on
FAIS
Hard separation between factual information (digital) and advice (advisor-only); needs analysis before advice; records of advice archived per interaction.
POPIA
Purpose-level consent, opt-in marketing (s69), no solely automated decisions with significant effect (s71), encrypted identity documents.
TCF & PPRs
The six fair-treatment outcomes instrumented in journeys and dashboards; disclosure templates versioned per product and channel.
COFI-ready
Activity-based data model and audit trails position the platform for the incoming COFI framework without rework.
Sprint 0, week 1: joint session with Masthead Financial Planning (FSP 43435) to sign off journeys, AI guardrails and record-keeping — before a line of code is written.
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 8
Notes: For an FSP client this slide is the trust-maker. The practice operates under Masthead FSP 43435 — their compliance function is engaged from week 1. AI can explain, collect, compare and prepare; it never advises, never decides claims, never makes automated decisions with significant effect.

## Slide 9
EXECUTION
12 weeks to live
WEEKS 1–2
Sprint 0
Masthead sign-off pack · vendors contracted (admin platform, CRM, WhatsApp BSP) · POPIA essentials · quick-win site fixes live
WEEKS 3–10
Build
Web/PWA quote journey · WhatsApp journeys with document upload · admin-platform integration + automated life workflow · CRM & document vault · hardening
WEEKS 11–12
Launch
Client UAT on all channels · pen check · final compliance sign-off · base activation: “your advisor, now on WhatsApp” · go-live
The critical path is commercial, not code. Meta’s WhatsApp verification, the admin platform’s onboarding and Masthead’s sign-off all start day one, in parallel with the build. Phase 2 — native app, AI agent suite, Customer 360, analytics — is scoped on ~90 days of live data.
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 9
Notes: Fixed scope, one quarter. Flag the internal win at week 7–10: the automated workflow replaces manual quote email internally before public launch — immediate time savings the client feels personally.

## Slide 10
INVESTMENT
Where the R1m goes
Sprint 0 — compliance & setup (2 wks)
R80k – R120k
Web/PWA quote experience
R250k – R350k
WhatsApp channel
R150k – R220k
Quote plumbing (admin platform + automated workflow)
R180k – R280k
CRM, consent, security & tracking
R100k – R150k
LAUNCH EDITION TOTAL · ~12 WEEKS
R850k – R1m
R15k–R35k
Cloud, licences & tooling
R5k–R10k
WhatsApp & AI usage
R20k–R35k
Support & improvement
Run cost R40k – R80k /month
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 10
Notes: Envelopes firmed into a fixed-scope SOW at the end of Sprint 0. Customer-initiated WhatsApp service conversations are effectively free under Meta 2025 pricing — a service-led channel is structurally cheap to run.

## Slide 11
THE RETURN
Four levers pay it back
Advice capacity
Automating intake, quoting and admin typically releases 40–60% of advisor time — several times the concurrent client journeys.
Conversion & speed
Quotes in minutes instead of days collapses drop-off in the leakiest part of today’s funnel.
Retention & wallet share
Renewal intelligence and cover-gap analysis turn lapse risk into pre-emptive conversations and structured cross-sell.
New digital demand
WhatsApp + instant quotes open segments impossible to serve economically by email.
Illustrative payback: an additional R400k–R800k in annual recurring commission within 18 months recovers the R1m in roughly 18–30 months — while building a systematised, sellable book.
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 11
Notes: Frame the ROI conservatively: against a R50-trillion cover gap, these are modest capture assumptions. Sprint 0 replaces this framing with a model built on the practice’s actual book and conversion baselines. Monthly scorecard + a post-launch gate before Phase 2 keeps spend following evidence.

## Slide 12
GETTING STARTED
Five steps, two weeks
1
Strategy workshop
Half-day session to confirm scope, segments and priorities
WEEK 1
2
Engage Masthead
Compliance session with the licence holder on journeys and guardrails
WEEKS 1–2
3
Ship the quick wins
Fix contact paths, compliance pages, WhatsApp click-to-chat
WEEK 2
4
Commission Sprint 0
R80k–R120k, 2 weeks: vendors, POPIA, fixed-scope build plan
WEEK 2
5
Open vendor talks
Nedbank API, one admin platform and the WhatsApp BSP in parallel
WEEKS 2–8
Marlin Moodley Digital Insurance Platform Move Digital · Confidential · 12
Notes: Ask for the decision on step 4 — the Sprint 0 commitment is small (R80k–R120k) and de-risks everything after. Steps 1–3 can start immediately on a handshake.

## Slide 13
The practices that move from
“email and wait” to “orchestrate and advise”
will own their segments.
The gap is R50.4 trillion. The channels are open. The APIs exist.
Let’s start now.
Move Digital · Digital strategy · Platform engineering · Applied AI
August 2026 · Confidential
Notes: Close on the strategic story, not the tech. The hardest asset to replicate is Marlin Moodley’s trusted-advice brand — everything in this proposal is engineering around it.